## Slide 1
Chart: 
| 0.55772135567958303 | 2.4712825587871201 | 4.4295175630140999 | 6.4057823524462396 | 8.3199445483939396 | 10.2168782829234 | 12.247232427970999 | 14.204265446517599 | 16.343198964689702 | 18.3186624303349 | 20.1532932404332 | 22.2874188158838 | 24.150696951363699 | 25.940327627127299 | 27.7273950462722 | 29.5465738870096 | 31.911679811329702 | 33.802622807649598 | 35.660955320774299 | 38.057771888186402 | 39.555787371447799 | 41.3839469888906 | 43.484448465858797 | 45.297730137231397 | 47.672912778136002 | 49.515443167526001 | 51.537817174454503 | 53.131872539615401 | 55.435225658345502 | 57.028937499077401 | 59.141576839204099 | 61.087532885717501 | 63.174064369238998 | 65.156883925279601 | 66.994433210449003 | 69.024757420795794 | 70.9504536385178 | 72.843809418361204 | 74.774257724017801 | 76.750493061835698 | 78.948752042848398 | 80.881261495079201 | 82.7718690794905 | 84.718626683004899 | 86.641631959366194 | 88.509288773625499 | 90.4637184227212 | 92.500226072790397 | 94.537649788003606 | 96.601058739158503 | 98.492181610213294 | 99.887057706708802
Series 1 | 8.5623 | 20.1422 | 17.985 | 10.2835 | 21.6787 | 8.3715 | 14.0376 | 12.25 | 14.5279 | 7.0729 | 12.9239 | 16.6803 | 13.7223 | 11.9823 | 11.0305 | 8.7758 | 10.0772 | 20.0408 | 14.3178 | 14.4396 | 16.657 | 20.2122 | 17.1651 | 16.7239 | 14.9266 | 14.0628 | 9.3257 | 16.2965 | 10.8726 | 17.949 | 11.1696 | 12.7881 | 14.0368 | 12.8912 | 13.5591 | 14.9487 | 14.2257 | 14.8759 | 12.6916 | 13.5707 | 14.7489 | 11.9308 | 13.4261 | 14.7982 | 14.9026 | 14.8839 | 13.8968 | 13.3849 | 12.5914 | 12.3789 | 13.7158 | 13.3628
Containerboard Throughput Process on 282 D/C
Max Ermler

## Slide 2: Project Goal
Objective
Benefits
Decrease order lead time on 282 D/C
Increase Throughput on the 282 D/C in terms of MSF/Machine Hr
Increase machine consistency
This project resulted in a contribution of $863,700
D | M | A | I | C
Notes: 3

## Slide 3: Six Sigma Team Members
Green Belt or Black Belt
Mr. Max Ermler
Mr. Henry Velasquez
Mr. Abe Shakara
Area Operations Manager - Randy Burns
Production Manager – Craig Peterson
Superintendent – Rory Heacock
Shift Supervisors
Area Quality Manager – RJ Schirtzinger
Team
Consulting Members/Customers
Champion
D | M | A | I | C

## Slide 4: Project Charter
D | M | A | I | C
Six Sigma: Proposed Project Template |  |  |  |  |  | 
Product/Process Impacted | Containerboard Throughput Process on 282 D/C | Business Unit and Location |  | 282 Goepfert 3-color Die Cutter |  | 
Project Candidate Submitted By: | Maximillian Ermler | Telephone Number |  | (847) 579-8626 |  | 
Champion who reviewed | Randy Burns | Telephone Number |  | (330) 281-3506 |  | 
Start Date | Jan-23 | Target Completion Date |  | Jul-23 |  | 
Element | Description | Team Charter |  |  |  | 
1. Process/Product: | The process in which opportunity exists | Containerboard order fullfillment process on the 282 D/C (G3) |  |  |  | 
2. Project Description: | Describe the project's purpose and scope | This project aims to increase the msf/machine hr by 40 %. In 2022, the msf/machine hr averaged 21.73, which is below the target of 30.42. |  |  |  | 
3. Objectives: | What improvement is targeted and what will be the impact? | Metrics | Baseline | Goal | Units | 
 |  | Throughput | 21.73 | 30.42 (40%) | MSF/Macine Hr | 
4. Business results: |  |  |  |  |  | 
 |  | Annual Savings from Six Sigma Project |  |  |  | 
 |  | Estimate: |  |  |  | Savings
 |  | Estimated savings (3 months worth) |  |  |  | $386,200.00
 |  | Estimated savings (6 months worth) |  |  |  | $772,400.00
 |  | Annual Savings of Project |  |  |  | $1,545,000.00
Payback | Projected payback in months | Average MSF/Machine hour in 2022 was 21.73 and had approximatley 5924 machine hours in 2022. If throughput is increased by 40%, the new msf/machine hr will be 30.42. Assuming similar machine hours in 2023, and that the difference in average msf will be 8.69, there will be an increase of 51491 MSF in 2023. The contribution $/MSF is 30. Therefore, 30$/msf * 51491 msf = $1,545,000 for the year |  |  |  | 
5. Benefit to External Customers: | Who are the final customers, what benefit will they see, and what are their most critical requirements? | Decreased order lead time (customer) Increased throughput (plant) Increased machine consistancy (operator) Better instructions for crew (crew) |  |  |  | 
6. Proposed Team Members | Who are the full time team members and any expert consultants? | Full time: POE (myself), two area engineers, 1st shift supervisor, Plant Superintendent, operations manager Experts: Randy Burns, Dustin Haas, RJ Schirtzinger |  |  |  | 

## Slide 5: Baseline Data
D | M | A | I | C
The Goepfert 282 D/C averaged 21.73 msf/machine hr in 2023
Goal is to increase throughput by 40%

## Slide 6: High Level Process Map
D
M
A
I
C

## Slide 7: Detailed Process Map
D | M | A | I | C

## Slide 8: Detailed Process Map Cont.
D | M | A | I | C

## Slide 9: Detailed Process Map Cont.
D | M | A | I | C

## Slide 10: Measurement Systems Analysis
D | M | A | I | C
Msf/MachineHr : Data from CTI/EFI was audited with simple calculation and observing. System calculates the data using the kicks/hour, total pieces in the order, and total time the machine is scheduled. These values were audited and confirmed to be correct
Downtime data did not appear to be accurate, so it was excluded from the project.
Set up time data did not appear to be accurate, so it was excluded from the project.

## Slide 11
Process Charts Before Project (Msf/MachineHr vs Week)
D | M | A | I | C

## Slide 12
D | M | A | I | C

## Slide 13
Cause and Effects Matrix Cont.
D | M | A | I | C

## Slide 14: Preliminary FMEA
D | M | A | I | C

## Slide 15: Preliminary FMEA Cont.
D | M | A | I | C

## Slide 16: Waste Walk – Set ups
D | M | A | I | C

## Slide 17: Spaghetti Diagram Showing Wasted Motion of Crew During Setup
D | M | A | I | C
New Procedure was created and Controlled. SOP was created

## Slide 18: Root Cause Analysis: Cause & Effect Diagram
D | M | A | I | C

## Slide 19
D | M | A | I | C

## Slide 20: Modeling Bundle Breaker Cont.
D | M | A | I | C

## Slide 21
D | M | A | I | C
Pareto Chart shows top three downtimes
Machine Downtime Analysis

## Slide 22: Questions/Conclusions
D | M | A | I | C

## Slide 23: Improvement Plan
D | M | A | I | C

## Slide 24: Improved Process
BEFORE
AFTER
D | M | A | I | C
Shows month over month of average Msf/MachHr starting Jan 2022
Monitoring (control) data was sampled once a month; Therefore, 2022 data is displayed by the month for a better comparison
Average MSF/MachineHr has improved by ~ 22%

## Slide 25: Updated Normality Test
D | M | A | I | C
Anderson-Darling P-value shows after data is normal

## Slide 26: Improved Capability Analysis
New Cp = 1.46
New Cpk = 0.96
D | M | A | I | C

## Slide 27: Previous State vs. Improved State (Monthly Samples)
BEFORE
AFTER
D | M | A | I | C

## Slide 28: Final FMEA
D | M | A | I | C

## Slide 29: Final FMEA Cont.
D | M | A | I | C

## Slide 30: Final FMEA Cont.
D | M | A | I | C

## Slide 31: Control Plan - Manufacturing
D | M | A | I | C

## Slide 32
32
Project End – Proof of Sustainment:
Updates to Corporate Knowledge Base:
Document | Change | Owner | Completed
SOP for Goepfert 282 D/C | Machine Procedure adjusted | Grand Rapids | Yes
Final Process Controls
FINAL RESULT: The Msf/MachineHr for the Goepfert 282 D/C was improved by 22% from before the project to completion. This resulted in a contribution of $863,700
D | M | A | I | C